TEST STRATEGY

[Organization / Program Name]

Version 1.0  |  [Date]  |  Prepared by: [QA Lead]

| Organization | [Org Name] | Doc ID | TS-001 |
| --- | --- | --- | --- |
| Version | 1.0 | Status | Draft |

# 1. Purpose & Scope

This Test Strategy defines the overarching quality assurance approach for [Organization / Program]. It governs all testing activities across projects within scope, providing consistency, standards, and governance frameworks.

## 1.1 Objectives

- Define testing standards, processes, and tooling across the organization

- Establish quality gates and exit criteria at each phase

- Reduce defect escape rate to production to below 2%

- Ensure compliance with regulatory and audit requirements

## 1.2 Scope

- All software development projects using agile or waterfall delivery

- Web, mobile, and API-based applications

- Internal and customer-facing systems

# 2. Testing Approach

## 2.1 Testing Quadrants

| Quadrant | Focus | Techniques |
| --- | --- | --- |
| Q1 – Technology-facing / Support team | Component quality | Unit tests, component tests, TDD |
| Q2 – Business-facing / Support team | Build right product | Functional tests, examples, story tests |
| Q3 – Business-facing / Critique product | User validation | Exploratory, usability, UAT |
| Q4 – Technology-facing / Critique product | Non-functional quality | Performance, security, resilience |

## 2.2 Shift-Left Strategy

Testing begins at requirements phase, not post-development. QA participates in:

- Requirements review and Three Amigos sessions

- Definition of acceptance criteria for every user story

- Sprint planning to size testing effort alongside development

- Code review and pull request quality checks

# 3. Test Automation Strategy

## 3.1 Automation Pyramid

| Layer | Coverage Target | Tools | Owner |
| --- | --- | --- | --- |
| Unit Tests | >80% | JUnit / Jest / PyTest | Developers |
| API / Integration | >60% | Postman / RestAssured | QA / Dev |
| UI / E2E | >40% critical paths | Selenium / Playwright / Cypress | QA Team |
| Performance | Key user journeys | JMeter / k6 / Gatling | Performance Engineer |

## 3.2 Automation Principles

- Automate regression suites first; prioritize by risk and frequency

- Tests must be deterministic, independent, and idempotent

- All automation code stored in version control alongside product code

- Flaky tests are treated as defects — triaged within 24 hours

- CI/CD pipeline integration required for all automation suites

# 4. Non-Functional Testing

| Type | Objectives | Tool / Approach |
| --- | --- | --- |
| Performance | Response time <2s at 500 concurrent users | JMeter, k6, Grafana |
| Security | OWASP Top 10 compliance | OWASP ZAP, Burp Suite, SonarQube |
| Accessibility | WCAG 2.1 AA compliance | axe, WAVE, screen reader testing |
| Compatibility | Cross-browser and device coverage | BrowserStack, Sauce Labs |
| Disaster Recovery | RTO <4h, RPO <1h | Chaos engineering, DR drills |

# 5. Defect Classification & SLAs

| Severity | Criteria | Fix SLA | Retest SLA |
| --- | --- | --- | --- |
| Critical | System outage or data corruption | Same day | 2 hours |
| High | Core feature blocked, no workaround | 2 business days | 4 hours |
| Medium | Feature degraded, workaround exists | Current sprint | 1 day |
| Low | Cosmetic, minor UX issue | Next release | 1 day |

# 6. Quality Metrics & KPIs

| Metric | Target | Measurement Frequency |
| --- | --- | --- |
| Test Case Execution Rate | >95% by release | Weekly |
| Defect Detection Rate | >85% in testing phase | Per sprint |
| Defect Escape Rate | <2% to production | Per release |
| Automation Coverage | >60% regression suite | Monthly |
| Flaky Test Rate | <1% | Weekly |
| Mean Time to Detect (MTTD) | <24 hours | Per sprint |

# 7. Tools & Infrastructure

| Category | Tool | Purpose | License |
| --- | --- | --- | --- |
| Test Management | Jira / Xray | Test cases, execution tracking | Commercial |
| UI Automation | Playwright | Cross-browser E2E testing | Open Source |
| API Testing | Postman / Newman | REST/GraphQL API validation | Open Source |
| Performance | k6 / Grafana | Load and stress testing | Open Source |
| Security | OWASP ZAP | Vulnerability scanning | Open Source |
| CI/CD | GitHub Actions / Jenkins | Pipeline orchestration | Open Source |

# 8. Governance & Review

- Weekly QA status review with project leads

- Monthly metrics review with QA manager and CTO

- Retrospective after each release to identify process improvements

- Annual test strategy review and update

- All test artifacts stored in the centralized repository: [Repository URL]